| Process and Procedure Names: - Process: IT Management Operating System - Procedure: HUE within IT Waterfall/Agile Projects | Work Instruction Name: Competitive Analysis | Effective Date: 20-Mar-2017 |
| --- | --- | --- |
| Work Instruction Owner: Tobias Komischke |  | Revision Date: 08-Dec-2017 |

# Purpose

Identify and prioritize those solutions that already exist in the market (including internally in Honeywell), analyze for HUE and derive must-have UX abilities that the envisioned offering needs to have. HUE training is a prerequisite: Heuristic Evaluation, Usability Testing.

# Scope

# This work instruction is for executing Competitive Analysis.

# Work Instruction Activities

| Step # | Description | Owner (Role) | Details (e.g. screenshots, charts, etc.) |
| --- | --- | --- | --- |
|  | Identify subject matter experts knowledgeable about existing offerings internally and externally that are similar to the intended offering in terms of feature set. Note that in the case of re-design, the legacy offering may be in scope for competive analysis. | Project Manager |  |
|  | Invite subject matter experts to online or in- person meeting with HUE Representative and optionally other project team members. | Project Manager |  |
|  | In meeting, have subject matter experts list all offerings that are similar to the intended offering in terms of feature set. Have subject matter experts provide a brief on the solutions, incl. value proposition, differentiating features, cost model, references (links to details and trials). | Project Manager |  |
|  | Prioritize offerings to review, e.g. by using a Bullseye Diagram. | HUE Representative | Feel free to utilize the Bulleye Diagramming Template. |
|  | Carry out Heuristic Evaluation and/or usability testing of the prioritized offerings, according to the prioritization. | HUE Representative | Refer to Work Instructions: - “Heuristic Evaluation” and/or - “Usability Testing” and/or - System Usability Scale (SUS) |
|  | Derive conclusions from results and document in a report, incl.: - UX strengths of each offering analyzed - UX weaknesses of each offering analysed, with severity ratings - System Usability Scale (SUS) interpretation (if applicable) - Proposed ranking of offerings based on the results of the analysis - List of must-have UX characteristics | HUE Representative |  |
|  | Review results with project team and determine final list of must-have UX characteristics | HUE Representative |  |
|  | Store results report as project artefact on project share drive | HUE Representative |  |

# Enforcement

Failure to adhere to published policies, processes, procedures, work instructions and standards will be evaluated on a case by case basis and may result in disciplinary action.  Published policies, processes, procedures, work instructions and standards are also subject to audit by Honeywell Corporate Audit and external auditors for verification of compliance.

# Version Control and Review Frequency

# This Procedure is to be reviewed at minimum annually.

# Date Last Reviewed: 08-Dec-2017

Reviewed By: Tobias Komischke, IT HUE Leader

| Version # | Effective Date | Section(s) | Description | Author | Content/SME Approval | Work Instruction Owner Approval |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | 20-Mar-2017 | Full document | First version | Tobias Komischke | Madhumita Gupta | Tobias Komischke |
| 2.0 | 01-Nov-2017 | All | Incorporated new role of HUE representative and aligned to approved HUE process integration with waterfall/agile Software process | Madhumita Gupta | Tobias Komischke | Tobias Komischke |
| 2.1 | 08-Dec-2017 | All | Formatting edits based on Process Change Register requests | Tobias Komischke | Madhumita Gupta | Tobias Komischke |

*Process Owner, Process Governance and External Compliance approvals are through the automated tool